WEEK 10 — Detailed Design (Class Diagrams) (26 Nov 2025)

Attendance: All | Chair: Nick | Time: 16:00–17:00 | Venue: NHHB / Online

Agenda:

- Select microservice for detailed design

- Review UML class diagram requirements

- Validate structural alignment with architecture

Minutes:

Members selected their microservice for Task 5a. The team reviewed UML class diagram syntax and the need for meaningful structure. Several diagrams were too simple and needed additional helper classes or more detailed associations.

The team ensured diagrams remained consistent with their architectural components.

Actions:

- All: Complete class diagrams.

- Josh: Share sequence diagram guidelines.

- Max: Conduct internal consistency review.

- Nick: Upload templates.

Issues:

Some class diagrams lacked sufficient complexity.

Next Meeting Agenda (Week 11):

- Present sequence diagrams

- Validate structural and behavioural consistency

- Finalise whole-system architecture

- Begin assembling Team Report