WEEK 1 — Project Organisation Meeting (26 Sept 2025)

Attendance: All | Chair: Nick | Time: 16:00–17:00 | Venue: NHHB / Online

Agenda:

- Coursework requirements overview

- Team expectations and communication channels

- GitHub repository setup

- Case study initial review

- Planning for subsystem allocation

Minutes:

The meeting focused on establishing the foundation for teamwork. Nick opened by summarising coursework requirements and emphasising the importance of following deadlines and maintaining consistent documentation. The team discussed preferred communication channels and agreed to use WhatsApp for rapid discussion and GitHub for all version-controlled documents.

Nick created the GitHub repository structure, including separate folders for each subsystem, UML models, agendas, minutes, and shared documents. The team reviewed the case study, identifying the four major subsystems and briefly discussing the responsibilities involved in each.

The group planned to finalise subsystem allocations next week after a deeper individual review of the case study.

Actions:

- Nick: Finalise GitHub structure and upload templates.

- Max: Study system-wide FRs and identify potential overlaps.

- Josh: Prepare questions on event and society workflows.

- Veronika: Draft a list of important data entities.

Issues:

None at this stage; the team is aligned.

Next Meeting Agenda (Week 2):

- Finalise subsystem allocations

- Present extracted functional requirements

- Identify inter-subsystem dependencies

- Plan Task 2 (Quality Requirements)