WEEK 6 — Activity Diagram Review & Architecture Planning (28 Oct 2025)

Attendance: All | Chair: Nick | Time: 16:00–17:00 | Venue: NHHB / Online

Agenda:

- Review Activity Diagrams for correctness

- Validate decision points, flows, and object transitions

- Begin subsystem architecture planning

- Identify required microservices

Minutes:

The team reviewed each Activity Diagram, checking consistency with the Use Case model. Guard conditions and decision nodes were refined. Several diagrams required improved sequencing or object flows.

The group transitioned to architectural planning for Task 4. Members identified potential microservices for their subsystem and discussed dependencies. Overlaps in event and membership handling were highlighted, prompting early coordination for integration.

Actions:

- All: Refine Activity Diagrams and start subsystem architecture diagrams.

- Max: Identify required external interfaces.

- Josh: Begin defining API naming conventions.

- Veronika: Identify shared components and potential conflicts.

Issues:

Some uncertainty around service boundaries required further discussion.

Next Meeting Agenda (Week 7):

- Check progress on subsystem architectural diagrams

- Review shared service definitions

- Establish integration plan for Task 4b

- Align on GitHub documentation structure